Discussion:

* Cocomo is a cost and time estimation model designed for project management. It uses SLOC, scale factors and cost drivers as its input to generate the results. WBS/GANTT describes each and every step to make project decisions.
* The duration and cost estimate done in cocomo varies slightly compared with WBS/Gantt numbers due to real time constraints that we encountered during project execution.

In cocomo Model, I decided these factors because of the following reasons;

* I chose to keep software scale drivers value nominal because of normal prediction and flexibility.
* In Software cost drivers, I gave reliability to high because application should not fail at all time. Database size, complexity, reusability to low because there is not much involvement.
* In personal part, I chose very high because they all are experienced professionals and have prior knowledge.
* In platform, time constraint is very high because project has to complete very soon. volatility to low